# Chat (DM) & Campfire — Feature Task List

Sky Journal · Generated 2026-08-04
Based on current implementation audit of artifacts/sky-journal + artifacts/api-server

## Legend

- 🔴 Critical — broken or missing foundation

- 🟠 High — directly hurts daily UX

- 🟡 Medium — meaningful improvement, not urgent

- 🟢 Nice-to-have — polish / future growth

- ✅ Done — already shipped

## Part 1 — Direct Messages (DM / Chat)

### Current state

- Inbox thread list with unread badges and partner avatars ✅

- Full DM history with text + sticker/expression set ✅

- Real-time delivery via SSE on messages:<myUserId> channel ✅

- Push notifications on new message ✅

- Auto-mark-read on thread open ✅

- First-contact mechanic increments guide’s dreamersGuided ✅

### 1.1 🔴 Message deletion (own messages only)

What: Long-press a sent message → “Delete for me” or “Delete for everyone”.
Why: No way to undo a sent message. Causes real user frustration.
Scope:
- API: DELETE /messages/:messageId — soft-delete, set deletedAt, hide from both sides if “for everyone”
- UI: long-press gesture on message bubble → action sheet
- DB: add deletedAt nullable timestamp column to messagesTable
- SSE: emit message:deleted event so the other client removes the bubble live

### 1.2 🔴 SSE reconnect after app wakes from background

What: SSE stream on messages:<userId> drops when the app is backgrounded; new messages don’t arrive without a full reload.
Why: Users miss messages silently. Push notification is a partial fallback but not reliable.
Scope:
- Reconnect logic in useSSE hook on AppState change to active
- Exponential back-off (1s → 2s → 5s → 30s cap)
- Show “reconnecting…” indicator in chat header if offline > 3 s
(Related open task: #66 — covers SSE broadly, this is the DM-specific fix)

### 1.3 🟠 Typing indicator

What: Show “… is typing” when the other user is composing a message.
Why: Makes the chat feel alive and prevents double-sends.
Scope:
- Debounced POST /messages/:userId/typing (no DB write — in-memory, 4 s TTL)
- Server broadcasts typing:<conversationId> SSE event
- UI: animated three-dot bubble at bottom of thread

### 1.4 🟠 Block / unblock a user

What: From a DM thread header → “Block @username”. Blocked user can no longer DM you or see your profile.
Why: Safety baseline.
Scope:
- DB: blocksTable (fromUserId, toUserId, createdAt)
- API: POST /users/:userId/block, DELETE /users/:userId/block
- Guard POST /messages/:userId with block check (return 403)
- Hide blocked users from Discover feed
- UI: block option in thread kebab menu + settings list of blocked users

### 1.5 🟠 Unread count in tab bar badge

What: Show a numeric badge on the Messages tab icon when there are unread threads.
Why: Users have no ambient signal that a message arrived without opening the inbox.
Scope:
- GET /messages already returns threads; sum isRead === false threads
- Pass count to Expo Router tab tabBarBadge prop
- Clear badge immediately when inbox is opened

### 1.6 🟡 Image sharing in DMs

What: Attach one image per message via camera or library.
Why: Text-only DMs limit expressiveness; images are the most requested addition.
Scope:
- Upload to Object Storage → store URL in messagesTable.mediaUrl
- Message bubble shows image thumbnail (tap to full-screen)
- API validation: max 5 MB, JPEG/PNG/WEBP only
- Graceful degradation: show broken-image placeholder on load fail

### 1.7 🟡 Message search within a thread

What: Search icon in thread header → full-text search within conversation history.
Why: Long DM threads become hard to navigate.
Scope:
- GET /messages/:userId?q=<term> — server-side ILIKE on content
- Highlight matched text in results list
- Tap result → scroll to that message in the thread

### 1.8 🟡 Emoji reactions on messages

What: Long-press a message → reaction picker (6 emoji). Reactions shown under the bubble with count.
Why: Quick acknowledgement without sending a message.
Scope:
- DB: messageReactionsTable (messageId, userId, emoji)
- API: POST /messages/:messageId/react, DELETE /messages/:messageId/react
- SSE: emit reaction:added / reaction:removed to both participants
- UI: reaction row under each bubble, tappable to toggle

### 1.9 🟡 Thread archiving / mute

What: Swipe left on inbox thread → Archive or Mute.
Why: Power users accumulate many threads; no way to declutter.
Scope:
- DB: archivedAt, mutedUntil columns on a messageThreadsTable (or per-user preference store)
- Archived threads hidden from main inbox; accessible via “Archived” filter
- Muted threads suppress push notifications for the mute duration

### 1.10 🟢 Link previews

What: Detect URLs in message content and fetch Open Graph metadata to show a card preview.
Why: Sharing story links between users should show a title + thumbnail.
Scope:
- Server-side OG fetch (/messages/link-preview?url=) to avoid CORS
- Cached 1 h in memory
- Rendered as a compact card below the message text

### 1.11 🟢 “Request to chat” for non-connections

What: Users who have never interacted can only send one intro message until it’s accepted.
Why: Prevents spam DMs from strangers.
Scope:
- Track firstMessageSent boolean on messagesTable (already has first-contact mechanic)
- Inbox shows requests in a separate “Requests” section
- Accepting moves thread to main inbox

## Part 2 — Campfire (Group Chat Rooms)

### Current state

- Lobby grid of Fire Orb rooms with soul count + last message preview ✅

- Room creation (preset + user-created) ✅

- Text messages + expressions (candle, spark, lantern, hush) ✅

- 6-hour message TTL with expiresAt ✅

- Presence: distinct users active in last 5 min ✅

- Real-time via SSE on campfire:<roomId> channel ✅

### 2.1 🔴 SSE reconnect in campfire room after background

What: Same SSE drop issue as DMs — campfire stream dies when app is backgrounded.
Why: Users return to a stale room and miss messages.
Scope:
- Same useSSE reconnect hook as DM fix (2.1 can share the fix)
- Re-fetch last 20 messages on reconnect to fill the gap
- Show “reconnected” toast briefly

### 2.2 🔴 Room presence list (“Who’s here”)

What: Tap the soul count badge in the room header → bottom sheet listing current participants with their mood orb and name.
Why: “Soul count” is abstract; users want to know who they’re talking with.
Scope:
- API: GET /campfire/:roomId/presence — return distinct users active < 5 min, join characterTable for name/mood
- Poll or subscribe via SSE campfire:presence:<roomId> event
- UI: avatar list in a bottom sheet, tapping a name navigates to their public profile

### 2.3 🟠 Message reactions in campfire

What: Double-tap a campfire message → add a quick emoji reaction.
Why: Low-friction response that fits the ephemeral nature of campfire (no need to type).
Scope:
- DB: campfireReactionsTable (messageId, userId, emoji, roomId)
- TTL matches the message (auto-purge at expiresAt)
- SSE: campfire:react event broadcast to room
- UI: reaction counts under each bubble

### 2.4 🟠 Campfire push notifications (mention / keyword)

What: Notify a user when their name (@handle) is mentioned in a campfire room they’ve visited.
Why: Users leave rooms but still want to know if someone calls them out.
Scope:
- Parse content for @username patterns on message POST
- Look up Expo push token for mentioned user → sendPushNotification
- Deep-link notification → campfire room
- Opt-out setting per room in room detail sheet

### 2.5 🟠 Report / moderate campfire messages

What: Long-press a message → “Report” → sends to admin moderation queue.
Why: Campfire is public and ephemeral — bad actors can spam before TTL expires.
Scope:
- DB: campfireReportsTable (messageId, reportedBy, reason, createdAt)
- API: POST /campfire/:roomId/messages/:messageId/report
- Admin panel table showing pending reports with message content + reporter
- Auto-hide message if reported by ≥ 3 distinct users

### 2.6 🟠 Room search and filtering on lobby

What: Search bar + mood filter chips on the campfire lobby.
Why: Lobby grid becomes unmanageable as room count grows; users can’t find a room for their vibe.
Scope:
- GET /campfire?q=<term>&mood=<mood> server-side filter
- Mood filter chips row (same MOOD_ORBS palette) above the grid
- Empty state with CTA to create a room

### 2.7 🟡 Ephemeral room countdown timer

What: Show how long ago the last message was sent and a subtle timer showing when the room “cools” (goes inactive after TTL).
Why: Campfire’s 6-hour TTL is invisible to users — they don’t know when messages vanish.
Scope:
- Display expiresAt of the oldest living message: “Room cools in 2h 14m”
- Subtle progress ring around the fire orb on the lobby card
- When TTL expires and no new messages, room orb dims (soulCount = 0 style)

### 2.8 🟡 Pinned room message (room host only)

What: Room creator can pin one message to the top of the room (announcement, topic).
Why: Users joining a room have no context about the current topic.
Scope:
- DB: pinnedMessageId nullable FK on campfireRoomsTable
- API: PUT /campfire/:roomId/pin (creator-only guard)
- UI: pinned message card at top of message list with 📌 icon; tap to scroll to it
- SSE: campfire:pin event pushes update to all room members

### 2.9 🟡 Expression expansion — custom campfire stickers

What: Expand beyond the 4 preset expressions (candle, spark, lantern, hush) to a richer set tied to moods.
Why: The current expression set is minimal; DM chat already has 10+ expressions.
Scope:
- Add: ember 🔥, moonbeam 🌙, stardust ✨, whisper 🤫, orbit 🪐 (5 new)
- Server: validate the expanded expression enum
- UI: expression tray scrollable horizontally in the composer
- Animate each expression type differently on arrival (already have candle pulse pattern)

### 2.10 🟡 User-created room settings (name, mood, cover image)

What: Room creators can edit their room after creation: rename, change mood, add a short description, and set a cover image.
Why: Current room creation is basic; rooms lack identity beyond a name.
Scope:
- API: PATCH /campfire/:roomId (creator-only)
- DB: description text, coverImageUrl text, on campfireRoomsTable
- UI: room detail sheet accessible from the room header kebab menu
- Cover image shows as background gradient blended with the mood color on the lobby card

### 2.11 🟢 “Campfire Highlights” — save an ephemeral message

What: Users can star a campfire message to save it to their own journal before it expires.
Why: The ephemerality of campfire is a feature, but occasionally a message is worth keeping.
Scope:
- POST /campfire/:roomId/messages/:messageId/highlight → copies content to a private highlightsTable
- Highlights viewable in the user’s profile “My Space” tab
- Server deletes highlight copy if user deletes it; campfire message still expires independently

### 2.12 🟢 Campfire room RSS / activity pulse on lobby

What: Lobby fire orbs pulse faster when a room is highly active (messages/min > threshold).
Why: Purely visual; makes the lobby feel alive and helps users pick the busiest room.
Scope:
- API: GET /campfire already returns soul count; add messagesLastHour count
- Lobby orb pulse speed / glow intensity derived from messagesLastHour
- No new DB queries — count from campfireMessagesTable WHERE createdAt > NOW() - 1h

## Part 3 — Shared Infrastructure

### 3.1 🔴 Unified SSE reconnect hook

What: Single useSSEChannel(channel) hook used by both DM and campfire with automatic reconnect, back-off, and gap-fill.
Why: Both features have the same reconnect bug; fixing it once is the right call.
Scope:
- New file: hooks/useSSEChannel.ts
- Replace ad-hoc SSE setup in app/messages/[userId].tsx and app/campfire/[roomId].tsx
- Exposes { messages, status: 'connected' | 'reconnecting' | 'offline' }

### 3.2 🟠 Rate limiting on message POST endpoints

What: Server-side rate limit: max 20 messages/minute per user per channel (DM or campfire room).
Why: No current guard against spam flooding either system.
Scope:
- Sliding window in memory (or Redis if added later) keyed by userId:channelId
- Return 429 with Retry-After header
- UI: show “Slow down 🌙” inline error under composer, disable send for Retry-After seconds

### 3.3 🟠 Consistent expression/sticker schema

What: DM expression enum and campfire expression enum are defined separately and are diverging.
Why: Adding a new expression currently requires editing two schema files and two API validators.
Scope:
- Move expression list to lib/db/src/schema/expressions.ts as a shared const
- Import in both messagesTable and campfireMessagesTable
- Single source of truth for both API validators and mobile UI expression trays

### 3.4 🟡 Message content length validation (server-side)

What: Enforce max 500 chars for campfire, max 1000 chars for DMs at the API layer.
Why: DB accepts unbounded strings; a client bug or API abuse could store multi-MB content.
Scope:
- Add Zod refinement on content in campfire and message route handlers
- Mobile composer already has soft limit; this is a hard server-side guard
- Return 400 with clear message

### 3.5 🟢 End-to-end encryption for DMs (future)

What: Encrypt DM content at rest using per-conversation keys derived from user keypairs.
Why: Sky Journal stores personal reflections — privacy matters for the brand.
Note: This is a major architectural change. Requires key management, no server-side search, and no admin moderation of content. Scope separately before starting.
Prerequisites: All above DM tasks completed first.

## Priority Order (recommended sprint sequence)

| # | Task | Feature | Priority |
| --- | --- | --- | --- |
| 1 | Unified SSE reconnect hook (3.1) | Shared | 🔴 |
| 2 | SSE reconnect — DM (1.2) | DM | 🔴 |
| 3 | SSE reconnect — campfire (2.1) | Campfire | 🔴 |
| 4 | Message deletion (1.1) | DM | 🔴 |
| 5 | Room presence list (2.2) | Campfire | 🔴 |
| 6 | Unread badge in tab bar (1.5) | DM | 🟠 |
| 7 | Typing indicator (1.3) | DM | 🟠 |
| 8 | Block / unblock user (1.4) | DM | 🟠 |
| 9 | Campfire moderation / report (2.5) | Campfire | 🟠 |
| 10 | Rate limiting (3.2) | Shared | 🟠 |
| 11 | Campfire push notifications / mentions (2.4) | Campfire | 🟠 |
| 12 | Room search + mood filter (2.6) | Campfire | 🟠 |
| 13 | Message reactions — DM (1.8) | DM | 🟡 |
| 14 | Message reactions — campfire (2.3) | Campfire | 🟡 |
| 15 | Image sharing in DMs (1.6) | DM | 🟡 |
| 16 | Ephemeral room countdown (2.7) | Campfire | 🟡 |
| 17 | Pinned room message (2.8) | Campfire | 🟡 |
| 18 | Expression expansion (2.9) | Campfire | 🟡 |
| 19 | Room creator settings (2.10) | Campfire | 🟡 |
| 20 | Thread archive / mute (1.9) | DM | 🟡 |
| 21 | Message search in thread (1.7) | DM | 🟡 |
| 22 | Consistent expression schema (3.3) | Shared | 🟡 |
| 23 | Server content length validation (3.4) | Shared | 🟡 |
| 24 | “Request to chat” for strangers (1.11) | DM | 🟢 |
| 25 | Campfire highlights → journal (2.11) | Campfire | 🟢 |
| 26 | Activity pulse on lobby orbs (2.12) | Campfire | 🟢 |
| 27 | Link previews in DMs (1.10) | DM | 🟢 |
| 28 | E2E encryption for DMs (3.5) | DM | 🟢 |